## Slide 1: 3W: Key Enhancements – Dec’25 Plan
Sl. No. | Change | Brief About Change | What Is The Impact | Dev Effort | Gone Live/ETA | Remarks | Status
1 | No Cost EMI | Enabling options to handle subvention and offer no-cost/low -cost schemes | Enables flexible schemes, drives sales. | L | 08/12/2025 | In QA | 
2 | Multi security facility | Enabling the multi-security facility allows users to capture and process multiple assets under a single loan application. | It streamlines disbursement, improves asset-level tracking, and manages LAN tracking. | XL | 18/12/2025 | In Dev | 
3 | Sales Channel Partner- Interim | Enable system to disburse leads from Channel partners | Bringing in leads directly from sales channel partners, expanding our customer base | M | 08/12/2025 | In Dev | 
4 | Posidex phase 2 accommodation | Implement Posidex dedupe changes with auto-rejection for RBI Negative / KYC Negative cases without Customer ID creation. | Enhances compliance by auto-blocking risky cases. | S | 08/12/2025 | In UAT | 
5 | CKYC API Integration | Enabling CKYC mode in the onboarding process through CKYC API integration to automate customer KYC verification. | Ensures regulatory compliance and data accuracy. | L | 15/12/2025 | In Dev | 
6 | TVS Motors asset verification | Integration with TVSM to verify engine and chassis number | Ensures accurate asset authentication, reduces fraud risk, and improves loan processing | L | 18/12/2025 | Ready for Development | 
7 | Actico BRE API integration | To automate rule-based decision-making during the credit assessment process using Actico BRE API. | Reduces manual intervention and helps in TAT reduction | L | 31/12/2025 | In Dev | 
Planned | Revised Plan | In-Progress | Not Completed | Completed